BUSINESS REQUIREMENTS DOCUMENT

Pitch Deck — AI-Powered Cinematic Pitch Deck Builder

Module Reference: 1.0

Document Type: Business Requirements Document (BRD)

Version: 1.0 — Draft

Date: July 10, 2026

# 1. Document Purpose & Scope of This BRD

This Business Requirements Document (BRD) defines the business rationale, objectives, stakeholders, scope, and success measures for the Pitch Deck initiative. It sits upstream of the Product Requirements Document (PRD), which translates these business needs into detailed user stories, functional requirements, and module specifications.

This BRD does not define product features, screens, or workflows in detail — those are owned by the PRD. This document instead answers: why is this initiative being undertaken, who is it for, what business outcomes justify the investment, and what defines success at the business level.

# 2. Business Background & Problem Statement

Film and series creators — directors, screenwriters, and producers — currently rely on manual, time-intensive, and often costly processes to turn a story idea into a compelling pitch deck for investors and studios. Traditional pitch decks require designers, concept artists, and market research, along with lengthy iteration that slows down the pitch and greenlight process.

This creates the following business problems:

- High cost and long lead times to produce professional-quality, presentation-ready pitch decks.

- Limited ability for independent creators (without studio budgets) to visually and commercially communicate their creative vision.

- Inefficient collaboration between creative roles (directors, screenwriters) and business roles (producers) due to the lack of a shared, iterable pitch reference.

- Inconsistent presentation quality and weak market framing when pitching to studios, investors, or stakeholders.

Pitch Deck addresses this gap by using AI-driven automation (adaptive intake, narrative and market content generation, and diffusion-based image generation) to convert a one-line idea, logline, treatment, or full script directly into a producer-ready, cinematic pitch deck — reducing cost, time, and dependency on specialized design and research resources.

# 3. Business Objectives

The Pitch Deck initiative is expected to deliver the following business outcomes:

| # | Business Objective | Business Value |
| --- | --- | --- |
| 1 | Reduce time and cost to produce a presentation-ready cinematic pitch deck | Faster pitch cycles; lower reliance on paid designers, concept artists, and researchers |
| 2 | Enable directors and screenwriters to independently generate and iterate on pitch materials | Increased creative autonomy; reduced pre-production bottlenecks |
| 3 | Improve consistency and professional quality of pitch decks | Stronger investor/studio impressions; higher conversion of pitches to greenlit projects |
| 4 | Provide producers a fast, structured way to evaluate a project's story and market potential | Better-informed investment/greenlight decisions |
| 5 | Establish a scalable, Telugu-first platform that can expand pan-India and add future capabilities | Long-term platform value beyond initial release (collaboration, analytics, new markets) |

# 4. Stakeholders

The following stakeholder groups have a direct interest in, or are impacted by, the Pitch Deck initiative:

| Stakeholder | Role / Interest | Priority |
| --- | --- | --- |
| Director | Primary end user; inputs the story idea/script, defines visual style, reviews and customizes the AI-generated deck | Primary |
| Screenwriter | Reviews the narrative and visual representation of story beats to assess pacing, tone, and pitch readiness | Primary |
| Producer | Reviews finalized pitch decks to evaluate story and market potential and greenlight readiness | Primary |
| Producer (Future) | Leaves feedback/comments on individual slides for the creative team | Secondary (future phase) |
| Admin (Future) | Monitors generation frequency, regeneration rates, and model performance for engagement/performance analysis | Secondary (future phase) |
| Business/Product Owner | Owns business case, prioritization, and success measurement for the initiative | Governing |
| Engineering / AI Team | Builds and maintains intake, content generation, diffusion-model image generation, and export pipelines | Delivery |

# 5. Scope

## 5.1 In Scope (Current Phase)

- Project/dashboard management: create, open, resume, search, and filter Pitch Deck projects.

- Story input via a one-line idea, logline, treatment, or script upload (TXT, PDF, DOCX), with automated analysis and validation.

- Adaptive AI intake conversation that extracts and structures narrative, characters, and market context.

- AI-generated deck content (logline, synopsis, characters, world, market, comparables) mapped to a 10–15 slide structure.

- AI-generated cinematic visuals per slide using diffusion models, grounded in the story's world and visual identity.

- User-driven customization: slide-level and image regeneration, text and layout editing, style selection, and version history.

- AI structural review of the finished deck, plus compilation and export — PDF export, with PPTX and a shareable web link referenced as target formats.

- Preview/presentation mode and slide-level reordering prior to export.

## 5.2 Out of Scope (Current Phase — Future Consideration)

- Producer commenting/feedback on individual slides (explicitly marked as a future capability).

- Admin analytics dashboard for monitoring generation frequency, regeneration rates, and model/engagement performance (explicitly marked as a future capability).

- Multi-user real-time collaboration or simultaneous editing on the same project.

- Full PPTX/web-link export pipeline detail beyond PDF (PDF is the primary supported export; PPTX/web link are referenced but not fully specified).

# 6. Assumptions & Constraints

## 6.1 Assumptions

- Users will provide a story idea, logline, treatment, or script in a supported format (TXT, PDF, DOCX) that can be parsed into identifiable narrative, characters, and themes.

- Diffusion model output will be sufficient in quality and consistency to represent each slide's visual identity across the deck without significant manual correction.

- Users understand and accept an AI-guided, staged generation workflow (intake → content → visuals → review) rather than a single one-click generation.

- Once submitted for analysis, the story input is treated as near-final so AI parsing and content stay consistent across the deck.

## 6.2 Constraints

- Full-scale image generation is computationally and cost-intensive: generating multiple visual variations for every slide across many projects requires a capped, on-demand generation workflow rather than unlimited automatic generation.

- Character and visual consistency across regenerated slides is dependent on underlying diffusion model capability, which may vary by provider or model version.

- Export in the current phase is centered on PDF; PPTX and shareable web-link formats carry additional formatting and compatibility considerations not yet fully defined.

# 7. Risks

| Risk | Potential Impact | Mitigation Direction |
| --- | --- | --- |
| AI visuals fail to maintain visual identity/consistency across a deck | Reduces deck usability and quality; erodes user trust | Invest in consistency techniques; allow easy regeneration and descriptive correction |
| Intake/analysis misinterprets the story, characters, or genre | Inaccurate deck content and structure; user rework | Validation at story submission; clear error flagging for weak or malformed input |
| Generation volume/performance and cost issues at scale | System slowness, failures, or excessive cost | Capped, on-demand generation workflow; performance and cost testing against realistic benchmarks |
| Low adoption if the workflow feels too manual or complex | Reduced ROI on the initiative | Usability testing with directors/screenwriters/producers pre- and post-release |
| Export quality/compatibility issues (PDF/PPTX/web link) | Unusable output for pitching, undermining core value proposition | Prioritize PDF export quality first; validate PPTX/web link in a later phase |

# 8. Business Success Criteria

At the business level, the Pitch Deck initiative will be considered successful if it achieves the following outcomes (in addition to the detailed functional success criteria defined in the PRD):

- Directors, screenwriters, and producers can move from a story idea or script to a shareable, presentation-ready cinematic pitch deck significantly faster than manual/traditional methods.

- Users report the tool reduces dependency on external design, illustration, and research resources for early-stage pitch materials.

- The platform reliably supports realistic projects (10–15 slide decks with cinematic visuals) without performance failure.

- Producers indicate that Pitch Deck outputs meaningfully improve their ability to evaluate a project's story and market potential during review.

- The platform is positioned to extend into future collaboration (feedback/comments), analytics (admin monitoring), and pan-India market expansion without requiring architectural rework.

# 9. Relationship to Other Documents

| Document | Owns | Status |
| --- | --- | --- |
| BRD (this document) | Business case, stakeholders, scope, assumptions, risks, business-level success criteria | Draft v1.0 |
| PRD (planned) | User stories, functional requirements per module, feature-level success criteria | Planned |
| Design Doc (planned) | System architecture, data models, API contracts, diffusion model integration, validation/error-handling logic, export pipeline design | Not yet started |

Note: Functional-specification-level detail (e.g., story-analysis rules, generation logic, export format handling) may be captured either within the PRD or deferred to the Design Doc, depending on team preference, rather than maintained as a separate standalone FRD.