PRODUCT REQUIREMENTS DOCUMENT

Pitch Deck

AI-Powered Cinematic Pitch Deck Builder for Film & Series Creators

Version 1.0 — Draft

Document Type: Product Requirements Document (PRD)

Date: July 10, 2026

Owner: Product & AI Engineering

This Product Requirements Document translates the business needs defined in the Pitch Deck Business Requirements Document (BRD) into detailed product goals, personas, user journeys, functional and non-functional requirements, the AI agent pipeline, the end-to-end system architecture, the data model, the API surface, and a phased delivery roadmap.

# 1. Document Control

| Field | Detail |
| --- | --- |
| Document title | Pitch Deck — Product Requirements Document |
| Version | 1.0 (Draft) |
| Status | For review |
| Author | Product & AI Engineering |
| Reviewers | Business/Product Owner, Engineering Lead, AI Lead, Design Lead |
| Upstream document | Pitch Deck BRD v1.0 |
| Downstream documents | System Design Doc, API Spec, Test Plan |
| Last updated | July 10, 2026 |

## 1.1 Purpose of this document

This PRD defines WHAT the Pitch Deck product must do and HOW its components fit together, at a level of detail sufficient for engineering, design, and QA to plan and build the platform. It is the single source of truth for scope, requirements, and acceptance criteria for the current release, and the reference against which delivery is measured.

## 1.2 Intended audience

Engineering (backend, frontend, AI/ML, DevOps) — for implementation and estimation.

Product & Design — for scope alignment, flows, and UX acceptance.

QA — for deriving test cases from functional and non-functional requirements.

Business stakeholders — for traceability from business objectives (BRD) to product scope.

# 2. Executive Summary

Pitch Deck is an AI-powered platform that turns a single idea — a one-line logline, a treatment, or a full screenplay — into a producer-ready, cinematic 10–15 slide pitch deck. It is built for film and series creators, Telugu-first with a roadmap to expand pan-India, and it collapses a process that traditionally takes weeks and a team of designers, concept artists, and researchers into a guided session measured in minutes.

The product orchestrates a multi-agent AI pipeline: an adaptive intake conversation captures the creative brief; a story-analysis stage extracts narrative structure, characters, tone, and themes; a design stage derives a per-film Visual Identity Pack (palette, typography, motifs); outline and content agents write every slide; an image stage generates cinematic visuals through a provider-agnostic diffusion layer; and a structural-review agent QAs the finished deck. Creators then customize everything in a real-time editor and export to PDF, PPTX, or a shareable web link.

This document specifies the eleven functional modules that comprise the product, the eight-stage AI agent pipeline, and an event-driven, provider-agnostic, horizontally-scalable system architecture designed to degrade gracefully when any single AI provider is unavailable.

# 3. Product Vision & Strategy

## 3.1 Vision statement

Give every storyteller — not just those with a studio budget — the power to pitch their film or series as vividly as they imagine it. Pitch Deck makes a world-class, cinematic pitch deck a conversation away.

## 3.2 Product goals

Reduce time-to-deck from weeks to under fifteen minutes for a first complete draft.

Produce decks that are visually cohesive per film — a distinct Visual Identity Pack per project, not a generic template.

Keep the creator in control: every slide, image, word, and layout is editable and regenerable.

Remain provider-agnostic across LLMs and image models so quality and cost can be optimized without rework.

Degrade gracefully: the product remains usable when any single external AI provider is slow, rate-limited, or down.

## 3.3 Success metrics (KPIs)

| # | Metric | Target |
| --- | --- | --- |
| 1 | Time to first complete deck (idea → 15 slides) | < 15 minutes (P50) |
| 2 | Deck completion rate (started → exported) | > 60% |
| 3 | Image acceptance rate (kept without regenerate) | > 70% |
| 4 | Median slide regenerations per deck | < 8 |
| 5 | Export success rate (PDF) | > 99% |
| 6 | AI provider failover transparency (user-visible errors) | < 1% of generations |
| 7 | Weekly active creators returning to build a 2nd deck | > 35% |

# 4. Target Users & Personas

The platform serves three primary creative/business roles today, with two secondary roles planned for future phases.

| Persona | Goals | Pain points today | Priority |
| --- | --- | --- | --- |
| Director | Visualize and pitch a personal vision; iterate fast on look and tone. | No budget for designers; slow iteration; inconsistent look. | Primary |
| Screenwriter | Turn a script into a compelling, marketable pitch. | Strong words, weak visuals; hard to convey world and tone. | Primary |
| Producer | Evaluate story and market potential; decide greenlight. | Decks vary wildly in quality; hard to compare projects. | Primary |
| Producer (Future) | Comment on individual slides for the creative team. | No structured, slide-level feedback loop. | Secondary |
| Admin (Future) | Monitor generation and model performance. | No visibility into usage, cost, or model quality. | Secondary |

## 4.1 Primary persona detail — the Independent Director

Ravi is an independent Telugu director with a finished script and no design budget. He needs a deck that looks like it came from a studio art department so he can get meetings with producers and streaming commissioners. He values speed, a distinctive cinematic look, and full control to tweak wording before he walks into a room. Pitch Deck must let him go from script to a polished, on-brand deck in one sitting, and let him rebuild or restyle the whole deck in seconds when the brief changes.

# 5. Product Scope

## 5.1 In scope (current phase)

Account, authentication, and dashboard: create, open, resume, search, and filter projects.

Multi-format story input: one-line idea, logline, treatment, or script upload (TXT, PDF, DOCX), with OCR for scanned PDFs.

Adaptive AI intake conversation that builds a structured creative brief.

Story analysis: extraction of narrative, characters, tone, themes, and market context.

Per-film design system (Visual Identity Pack): palette, typography, motifs, register.

Outline + content generation mapped to a 10–15 slide cinematic structure.

Provider-agnostic cinematic image generation per slide, with text-free, per-slide-unique output.

Real-time editor: inline text editing, drag-move, directional resize, per-card layout, image swap/regenerate, style and font control.

Deck history/versioning: every rebuild archives the previous deck for recovery.

AI structural review (quality QA) over the finished deck.

Preview/presentation mode with a filmstrip navigator and slide reordering.

Export to PDF (primary), with PPTX and shareable web link as target formats.

## 5.2 Out of scope (current phase — future consideration)

Producer commenting/feedback on individual slides.

Admin analytics dashboard (generation frequency, regeneration rates, model performance).

Real-time multi-user collaboration or simultaneous editing.

Fully specified PPTX/web-link export pipeline beyond PDF.

Localization of the UI beyond the initial language(s).

# 6. Key User Journeys

## 6.1 Idea-to-deck (happy path)

1) Creator signs in and creates a project. 2) They describe an idea or upload a script. 3) The adaptive intake conversation clarifies genre, tone, characters, and visual references. 4) The creator clicks Build deck. 5) The pipeline runs story analysis → design → outline → content → images → layout → review. 6) The creator lands in the Slide Workshop with a complete deck. 7) They refine slides, regenerate images, tweak text and layout. 8) They preview in presentation mode and export to PDF.

## 6.2 Restyle / rebuild

From the workshop, the creator changes the visual style (e.g., Cinematic → Anime) and rebuilds. The outgoing deck is archived to History automatically, and a brand-new deck is generated in the chosen style. The creator can open History at any time to review or recover any previous version.

## 6.3 Targeted regeneration

The creator selects a single slide and regenerates just its copy, just its image, or the whole slide with a fresh creative angle — or attaches a reference image to steer one slide's art via image-to-image — without disturbing the rest of the deck.

# 7. Functional Requirements

Requirements are grouped by module and prioritized as Must / Should / Could. IDs are stable and referenced by the test plan.

## 7.1 Accounts, Projects & Dashboard

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-1.1 | Users can register, sign in, and maintain an authenticated session. | Must |
| FR-1.2 | Users can create, open, resume, rename, and delete projects. | Must |
| FR-1.3 | The dashboard lists projects with status, and supports search and filter. | Should |
| FR-1.4 | Project state (brief, deck, design) persists across sessions and devices. | Must |

## 7.2 Adaptive AI Intake

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-2.1 | The system accepts a one-line idea, logline, treatment, or script text. | Must |
| FR-2.2 | Users can upload TXT, PDF, or DOCX; scanned PDFs are OCR'd via a vision model. | Must |
| FR-2.3 | An adaptive conversation asks only for missing brief elements, not a fixed form. | Must |
| FR-2.4 | Chat instructions can modify the brief, synopsis, or design direction in place. | Should |
| FR-2.5 | The captured brief is validated and surfaced for the user to review and edit. | Should |

## 7.3 Story Analysis & Extraction

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-3.1 | The system extracts narrative structure, characters, tone, themes, and world. | Must |
| FR-3.2 | Extraction degrades gracefully to a deterministic fallback when offline. | Must |
| FR-3.3 | Market context and comparable titles are inferred to support market slides. | Should |

## 7.4 Design System (Visual Identity Pack)

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-4.1 | The system derives a per-film palette, typography, motifs, and register. | Must |
| FR-4.2 | Reference images inform palette and typography without being copied onto slides. | Must |
| FR-4.3 | Users can change accent, palette, and display font deck-wide with instant preview. | Should |
| FR-4.4 | Users can pick an animated visual medium (anime, 3D, cartoon) that overrides realism. | Could |

## 7.5 Outline & Content Generation

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-5.1 | The outline maps the brief to a 10–15 slide cinematic structure. | Must |
| FR-5.2 | Deck length is brief-aware; required slides are always present. | Should |
| FR-5.3 | Content is written per slide, grounded in the film's own material. | Must |
| FR-5.4 | A fresh regenerate produces a genuinely new angle, not a cached rerun. | Must |

## 7.6 Image Generation

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-6.1 | Each slide receives a cinematic image via a provider-agnostic diffusion layer. | Must |
| FR-6.2 | Images are unique per slide (distinct seed + per-slide scene facet). | Must |
| FR-6.3 | Images are text-free; prompts forbid poster/title/typography and suppress signage. | Must |
| FR-6.4 | Reference conditioning (img2img) is used only when explicitly enabled per slide. | Should |
| FR-6.5 | Generation caps cost per deck and runs on-demand in the workshop when needed. | Must |
| FR-6.6 | Missing provider/keys degrade to deterministic palette-driven placeholders. | Must |

## 7.7 Slide Workshop & Editor

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-7.1 | Inline, WYSIWYG text editing with per-element selection and a top toolbar. | Must |
| FR-7.2 | Drag to move any text or card; directional resize (width, font, both). | Must |
| FR-7.3 | Per-card image change, replace-by-upload, and 3-option image gallery. | Should |
| FR-7.4 | Font control incl. genre presets and importing any Google font. | Could |
| FR-7.5 | Undo (Ctrl+Z) across slide-editing changes; edits persist to backend. | Must |
| FR-7.6 | Selection handles render correctly at any zoom/scale and template. | Must |

## 7.8 Deck History & Versioning

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-8.1 | Every rebuild (Build, Rebuild, or style change) archives the current deck first. | Must |
| FR-8.2 | Users can browse previous deck versions and view any earlier deck in full. | Must |
| FR-8.3 | History retains the most recent N versions within a session. | Should |

## 7.9 Presentation & Preview

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-9.1 | A presentation view renders slides at true 16:9 with a filmstrip navigator. | Must |
| FR-9.2 | The filmstrip scrolls and remains usable when side panels are open. | Must |
| FR-9.3 | Slides can be reordered prior to export. | Should |

## 7.10 Export

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-10.1 | Export the finished deck to PDF with faithful layout and imagery. | Must |
| FR-10.2 | Export to PPTX (target format). | Should |
| FR-10.3 | Publish a shareable web link (target format). | Could |
| FR-10.4 | Exports are memory-safe and succeed on constrained hosts. | Must |

## 7.11 AI Structural Review

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-11.1 | A review agent QAs the finished deck and stores a structured result. | Should |
| FR-11.2 | The review surfaces a score and actionable issues to the creator. | Could |

# 8. AI Agent Pipeline

The deck is produced by an orchestrated, eight-stage multi-agent pipeline. Each agent is provider-agnostic and carries a deterministic fallback so the pipeline never hard-fails.

| # | Stage | Responsibility | Output |
| --- | --- | --- | --- |
| 1 | Intake | Adaptive conversation → structured creative brief. | Brief (intake form) |
| 2 | Story Analysis | Extract narrative, characters, tone, themes, world. | Story analysis object |
| 3 | Design | Derive per-film Visual Identity Pack. | Design direction (palette/type/motifs) |
| 4 | Outline | Map brief to a 10–15 slide structure. | Ordered slide outline |
| 5 | Content | Write copy for every slide, grounded in the film. | Per-slide content (JSONB) |
| 6 | Image Prompt + Images | Compose text-free prompts; generate cinematic art. | Per-slide images / assets |
| 7 | Layout | Apply visual rhythm and per-slide appearance. | Layout + appearance |
| 8 | Review | Structural QA over the finished deck. | Quality review (score + issues) |

Pipeline order in execution: intake → story_analysis → design → outline → content → image_prompt (+ images) → layout → review. Design runs before outline and content so every slide and its art share one visual identity. Layout is applied as slides are persisted.

## 8.1 Provider-agnostic AI abstraction

All language tasks route through a single LLM client that selects a provider (Anthropic or OpenAI) by policy, and all image tasks route through a single image client that selects a diffusion provider (fal, Replicate, or Google/Vertex) — or falls back to deterministic palette placeholders. This abstraction lets the platform swap models for quality or cost with zero changes to the agents.

## 8.2 Resilience & determinism

Every agent has a deterministic, register-anchored fallback for offline / no-key operation.

Image generation is idempotently guarded for single-frame, text-free output.

Per-slide seeds guarantee visual variety even when a thin brief collapses prompts.

# 9. System Architecture

Pitch Deck is a cloud-native, event-driven platform built around a clean separation between a reactive presentation tier, a stateless asynchronous application tier, a durable data and vector-search tier, an elastic AI/ML orchestration tier, and an object storage / delivery tier. Every tier scales independently and fails independently, and the AI tier is designed around provider-agnostic abstraction with automatic degradation.

## 9.1 High-level topology

Frontend (Next.js/React) ⇄ HTTPS ⇄ API Gateway / Reverse Proxy (Nginx) ⇄ FastAPI application cluster ⇄ {PostgreSQL + pgvector, Redis broker/cache, Object Storage (S3/MinIO/Filebase)} ⇄ Celery / in-process async workers ⇄ AI Provider Mesh (LLM + diffusion). Generation is dispatched asynchronously; clients poll a job endpoint for progress, so long-running AI work never blocks a request/response cycle.

## 9.2 Presentation tier

Next.js 16 (App Router, React Server Components) with a Tailwind design system and shadcn/Radix primitives.

Client state via Zustand (editor/UI) and server state via TanStack Query, with optimistic updates and debounced persistence.

Rich editing surface: contentEditable slides, container-query-driven responsive typography, and portal-rendered manipulation handles.

## 9.3 Application tier

FastAPI (async) service with thin routers delegating to a service layer; Pydantic v2 contracts at every boundary.

Stateless nodes behind the gateway — horizontally scalable; sticky sessions unnecessary because all state is in the data tier.

Asynchronous dispatch: Celery workers when a broker is present, else an in-process background-thread executor for constrained deployments.

## 9.4 Data & vector-search tier

PostgreSQL 16 as the system of record; deck and slide content stored as JSONB for schema-flexible evolution.

pgvector for semantic retrieval and reference matching; async engine at runtime, sync engine for migrations (Alembic).

Redis for the message broker, result backend, caching, and rate limiting.

## 9.5 AI / ML orchestration tier

Provider-agnostic LLM mesh (Anthropic / OpenAI) and diffusion mesh (fal / Replicate / Google / Vertex).

Policy-based routing, per-provider circuit breaking, retry with backoff, and automatic failover to placeholders.

Prompt-engineering guardrails: single-frame enforcement, text suppression, per-slide seeding, and register anchoring.

## 9.6 Storage & delivery tier

S3-compatible object storage (AWS S3 / MinIO / Filebase) for generated assets and exports, path-style addressing supported.

Assets served through the application tier via a stable, environment-aware public base URL; CDN-frontable.

## 9.7 Cross-cutting concerns

| Concern | Approach |
| --- | --- |
| Scalability | Independently scalable stateless app nodes; async workers scale on queue depth. |
| High availability | No single stateful app node; managed Postgres/Redis with failover; graceful degradation of AI. |
| Resilience | Circuit breakers, retries with backoff, deterministic fallbacks at every AI boundary. |
| Security | Auth sessions, secret management via environment, least-privilege storage credentials, TLS everywhere. |
| Observability | Structured logging, generation job telemetry, provider failure reasons persisted on assets. |
| Cost control | Per-deck image caps, on-demand generation, and provider selection by cost/quality policy. |
| Portability | 12-factor configuration; provider-agnostic AI; runs from a laptop to a multi-node cluster. |

## 9.8 Deployment topology

The reference production deployment separates the frontend (edge/CDN-hosted), the backend API (containerized, autoscaled), managed PostgreSQL with pgvector, managed Redis (TLS), and an S3-compatible bucket for assets and exports. Configuration is environment-driven; the backend auto-detects its public base URL from the platform when not explicitly set, so asset links resolve correctly across environments.

# 10. Data Model (Logical)

| Entity | Key attributes | Notes |
| --- | --- | --- |
| User | id, email, credentials, timestamps | Owns projects. |
| Project | id, owner, title, intake_form, genres, tone, status, script_text/summary | The creative brief and lifecycle status. |
| Deck | id, project_id, template_id, design_direction, quality_review, status | One active deck per project; design stored inline. |
| Slide | id, deck_id, slide_number, slide_type, title, content (JSONB), layout, appearance, image_asset_id, status | Content is JSONB; shape governed by schemas, not columns. |
| Asset | id, project_id, slide_id, kind, storage_key, mime, generation_meta | Generated/uploaded images and exports. |
| Generation Job | id, status, progress, result, error | Async job tracking for polling. |

Slide and deck content are intentionally stored as JSONB: the slide schema evolves at the application layer (Pydantic on the backend, TypeScript types on the frontend) without a database migration for every content-shape change.

# 11. API Surface (Representative)

All endpoints are versioned under /api/v1. The surface is intentionally resource-oriented and thin; business logic lives in the service layer.

| Area | Representative endpoints | Purpose |
| --- | --- | --- |
| Health | GET /health | Liveness/readiness. |
| Projects | POST/GET/PATCH/DELETE /projects | Project lifecycle. |
| Interview | POST /interview | Adaptive intake conversation. |
| Generate | POST /generate (prepare/build/design) | Kick off pipeline stages (async). |
| Jobs | GET /jobs/{id} | Poll generation progress/result. |
| Decks | GET /decks, POST assemble | Fetch/assemble decks. |
| Slides | POST/PATCH/DELETE, regenerate, image variants | Slide CRUD + targeted regeneration. |
| Assets | GET /assets/{id} | Serve stored images/exports. |
| Templates | GET /templates | Template registry. |

# 12. Non-Functional Requirements

| Category | Requirement |
| --- | --- |
| Performance | First complete deck < 15 min (P50); slide regenerate feels interactive (progress within 2s). |
| Scalability | Support many concurrent generations via async workers; app tier scales horizontally. |
| Reliability | Export success > 99%; AI failures degrade to placeholders, never a hard crash. |
| Availability | No single-point stateful app node; managed data services with failover. |
| Security | TLS in transit; secrets via environment; least-privilege storage credentials; no secrets in source. |
| Privacy | User scripts and briefs are treated as confidential creative IP. |
| Portability | Runs from a single laptop (offline fallbacks) to a multi-node cloud cluster. |
| Maintainability | Thin routers, typed contracts, provider-agnostic AI, JSONB content evolution. |
| Observability | Structured logs, job telemetry, and persisted provider-failure reasons. |
| Cost | Per-deck image caps and provider policy keep unit economics predictable. |

# 13. Technology Stack

| Layer | Technology |
| --- | --- |
| Frontend | Next.js 16 (App Router/RSC), React 19, TypeScript, Tailwind, shadcn/Radix, Zustand, TanStack Query, Tiptap, dnd-kit |
| Backend | Python 3.11+, FastAPI (async), SQLAlchemy 2.0, Pydantic v2, Alembic |
| Async | Celery + Redis broker; in-process thread executor fallback |
| Data | PostgreSQL 16 + pgvector; Redis cache/broker |
| Storage | S3-compatible (AWS S3 / MinIO / Filebase) |
| AI — LLM | Provider-agnostic: Anthropic / OpenAI |
| AI — Images | Provider-agnostic: fal / Replicate / Google / Vertex; deterministic placeholder fallback |
| Infra | Containerized backend, edge-hosted frontend, reverse proxy (Nginx) |

# 14. Release Plan & Roadmap

| Phase | Focus | Highlights |
| --- | --- | --- |
| Phase 1 (Current) | Core idea-to-deck | Intake, pipeline, editor, PDF export, history, provider-agnostic AI. |
| Phase 2 | Collaboration | Producer slide-level comments; shareable web-link export. |
| Phase 3 | Analytics & scale | Admin dashboard (generation/model metrics); full PPTX pipeline. |
| Phase 4 | Market expansion | Pan-India languages and registers; template marketplace. |

# 15. Risks, Assumptions & Dependencies

## 15.1 Risks

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Diffusion models bake text / lack consistency | Lower deck quality; user distrust | Text-suppression prompts, per-slide seeds, easy regenerate, provider choice |
| AI provider rate limits / outages | Slow or failed generation | Provider mesh with failover + deterministic placeholders |
| Generation cost at scale | Unpredictable unit economics | Per-deck caps, on-demand generation, cost-based routing |
| Intake misreads the story | Off-brief content | Validation, editable brief, fresh-regenerate controls |
| Export fidelity/compatibility | Unusable output | PDF-first, memory-safe export; PPTX/web link phased |

## 15.2 Assumptions

Users submit a reasonably structured idea/script parseable into narrative, characters, and themes.

Diffusion output is good enough with light correction; users accept a guided, staged workflow.

Story input is near-final at analysis time so content stays consistent across the deck.

## 15.3 Dependencies

Availability of at least one LLM provider and one image provider (or graceful offline fallbacks).

Managed PostgreSQL (pgvector), Redis, and S3-compatible storage in production.

# 16. Glossary

| Term | Definition |
| --- | --- |
| Visual Identity Pack | The per-film palette, typography, motifs, and register produced by the design stage. |
| Agent | A single stage of the AI pipeline with a provider-agnostic model call and deterministic fallback. |
| Provider mesh | The abstraction that routes AI calls across multiple providers with failover. |
| img2img | Image-to-image generation conditioned on a reference image. |
| Deck history | Archived previous deck versions captured before each rebuild. |
| Placeholder | A deterministic palette-driven image used when no image provider is available. |